ECM1410 Cover Page

|  |  |  |
| --- | --- | --- |
| Student ID | 700047372 | 700021321 |
| Weight | 50% | 50% |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Time | Duration | 700047372 | 700021321 |
| 25/03/2021 | 10:00 | 2h | Github and Kanban board setup, documentation analysis | Read through specification, clear vision on project- |
| 25/03/2021 | 14:00 | 2h | first commit, Kanban board subtasks creation, Account class | Setup Github, create pseudocode mind map. |
| 26/03/2021 | 11:00 | 2h | Create account, remove account, change account description and handle | SocialMedia, Account, Endorsement and post class, corresponding methods. |
| 27/03/2021 | 14:00 | 3h | Post class, Endorsement class, corresponding methods | Load platform, save platform, delete post, and erase platform. |
| 27/03/2021 | 18:00 | 40min | Comment class, comment post method | Finish off methods from SocialMedia class. |

We organised our work using a Kanban board. For more detailed description of our work division, visit:

<https://trello.com/b/FNeX0WZm/ca3>